IMPORTANT INFRASTRUCTURE PROJECTS OF CBEC

(Rs. in  Cr.)

| S.No. | Project | Present Status | Total Est. Cost | Fund requirement |  |
| --- | --- | --- | --- | --- | --- |
|  |  |  |  | RE 2014-15 | BE 2015-16 |
| 1. | Construction of Office Building (64183 mts) for 28 offices/directorates of CBEC and Customs godowns (12383 sq mts) in Mumbai in the 55 acre plot owned by CBEC at Suleman Shah, Wadala, Mumbai. | Rs 10.48 Cr. Sanctioned in 2012 for enabling work. Architect/consultant appointed by CPWD in June 2014. Estimate under preparation. Proposal will be submitted for a/a&e/s by 31/8/14 | 505 |  |  |
| 2. | Purchase of 90171 sq ft of Office Space from NBCC at NBCC Centre, Maa Anandmai Marg, Okhla, New Delhi for service tax formations of New Delhi | Proposal under submission to the Ministry for a/a & e/s. | 250 |  | 250 |
| 3. | Construction of a total of 256 residential flats of Type IV (168), V (52) and VI (36) category for departmental officers in 17832 sq mts plot of land owned by CBEC in Sector 9, Dwarka, New Delhi. | NPCC selected as the executing agency through process of tendering. Design and estimates have been submitted. Under discussion with NPCC for reduction in cost. . Proposal will be submitted for a/a&e/s by 31/8/14 |  |  |  |
| 4. | Purchase of land measuring 3.26 acres and construction of administrative/trailing/hostel block for RTI, NACEN, at Nolumbur, Phase I, Chennai . | Purchase of land sanctioned in March 2014 for Rs 49.88 Cr. CPWD has not provisioned funds. Proposal to fund purchase through CBEC Grant no 44. |  |  |  |
| 5. |  |  |  |  |  |
| 6. | Purchase of land measuring 3 acres for construction of Office Building at Khajaguda, Seringampally Mandal, Ranga Reddy District Hyderabad | Offer receicved from the State Government. . Proposal will be submitted to the Ministry for a/a&e/s by 31/8/14 | 45.61 | 45.61 |  |
| 7. | Purchase of land measuring 2.847 acres for construction of Central Excise & Service Tax Office Building at Sector 38 – A, Chandigarh. | Offer received from the UT Administration Chandigarh. . Proposal will be submitted to the Ministry for a/a&e/s by 31/8/14 | 62.56 | 62.56 |  |
| 8. | Construction of Office Building for Central Excise Delhi – II Commissionerate on land owned by CBEC at Nangal Raya, New Delhi. | Design and estimates prepared by NBCC. Proposal will be submitted to the Ministry for a/a & e/s by 31/8/14. Rs 20 Cr. provisioned in BE 2014-15. | 32.41 |  | 12 |
| 9. | Construction of administrative/training/hostel block for RTI, NACEN, at Attapur, Hyderabad | Design and estimates prepared by NBCC submitted to the Ministry. Queries raised relating to costing. Revised proposal will be submitted by 31/8/14.Rs 25 Cr. provisioned in BE 2014-15. | 48.9 |  | 20 |