‘COMMITTEE ON INFRASTRUCTURE’

Objective: To project the infrastructural requirements for office/ residential space/office equipment and vehicles consequent to Cadre restructuring and reorganization of the field formations.

As per the proposal for Cadre Restructuring and Reorganization, a number of new Commissionerates and new Service Tax Zones are proposed to be created under the Central Board of Excise & Customs. For meeting the additional infrastructural requirements for office space all the Zonal Chief Commissioners/Directors General were to start preparatory work such as conducting of space audit, redeployment of existing office space to meet the deficit, identifying suitable properties for hiring etc., identifying and locating new properties for office/residential accommodation etc.

The Board through the Director-General (HRD), CBEC New Delhi vide letter F.No./B/106/HRDM/2013 dated 28.11.2013 has constituted the following ‘Committee on Infrastructure’ comprising of the following officers.

The Chairperson of the Committee Ms. Vanaja N. Sarna, Chief Commissioner of Central Excise, Bangalore has allocated the work in respect of different zones amongst the Committee members as follows:

| S.No. | Name (Ms./Mr) | Designation | Work Allocated (zone wise) |
| --- | --- | --- | --- |
| 1. | Vanaja N.Sarna | Chief Commissioner of Central Excise, Bangalore | Chairperson |
| 2. | Krishna A. Mishra | Commissioner of Customs (Prev.), Delhi | All zones falling under Western Region of transfer policy of group A officers |
| 3. | P.K. Singh | Commissioner of logistics | Member All zones falling under Central Region of transfer policy of group A officers |
| 4. | Ashok Kumar Mehta | Additional Director General, NACEN, Faridabad | All Directorates |
| 5. | Meenu S. Kumar | Additional Director, I&W, DGHRD | All zones falling under Eastern Region of transfer policy of group A officers |
| 6. | C. H. Venkat Reddy | Additional Commissioner, Service Tax, Chennai | All zones falling under South Region of transfer policy of group A officers |
| 7. | Hardeep Batra/ (Now Rajeev Gupta) | Addl. Commissioner, Central Excise, Delhi-I, New Delhi | All zones falling under North Region of transfer policy of group A officers |

TERMS OF REFERENCE OF THE COMMITTEE

- Obtaining proposals for infrastructural needs of various field formations in the reorganized organizational set up;

- Examining of the proposals, so received, in terms of various instructions of the CBEC/Department of Expenditure and other related Government agencies;

- Formulating a consolidated proposal in this regard and submit the same to the CBEC for consideration and obtaining approval of the concerned authority for the same.

- This Committee has been given four months time to complete the above said exercise.

- The Chairperson of the Committee Ms. Vanaja N. Sarna, Chief Commissioner of Central Excise, Bangalore, held a preliminary meeting with Directorate of Logistics, New Delhi on 09.12.2013 to discuss the modalities for completing the designated activities in a time bound manner. The work to oversee/prepare proposals in respect of different zones was allocated to the Committee members as follows:

| S.no. | Committee member | Zone-wise allocation of work |
| --- | --- | --- |
| 1 | Mr. A.K. Mehta | All Directorates |
| 2 | Ms. Krishna A.Mishra | All zones falling under Western Region of transfer policy of group A officers |
| 3 | Mr. P.K. Singh | All zones falling under Central Region of transfer policy of group A officers |
| 4 | Ms. Meenu S. Kumar | All zones falling under Eastern Region of transfer policy of group A officers |
| 5 | Mr. C H Venkat Reddy | All zones falling under South Region of transfer policy of group A officers |
| 6 | Mr. Hardeep Batra (Now Rajeev Gupta) | All zones falling under North Region of transfer policy of group A officers |

MANDATE OF THE COMMITTEE ON INFRASTRUCTURE

Since infrastructure creation is a time consuming process, it was decided to segregate infrastructure proposals into ‘Short Term Proposals’ & ‘Long Term Proposals’.

- Short term proposals would include mainly proposals for ‘hiring’ of office space to accommodate new offices. While forwarding short terms proposals for hiring, due care may be taken to follow the guidelines laid down in Chapter 5 of the ‘Manual on Infrastructure’ of DGHRD and to ensure that procedure for rent negotiation is followed, non-availability certificate from the concerned bodies is obtained, FRC is obtained from the CPWD, format of standard lease Agreement is adhered to etc. Short term proposals would also include requirements for equipments like computers, furniture, photocopying machines etc.

- Long term proposals, on the other hand, would include proposals for acquisition of land, purchase of ready-built office/residential accommodation, construction of office buildings, requirement of vehicles and anti-smuggling equipments. Long term proposals for acquisition of land, space requirement may be worked out on the basis of sanctioned strength as detailed in Chapter-2,3 and 4 of the ‘Manual on Infrastructure’.

- The CCs/DGs are to forward the proposals to the ADG, (I&W), DGHRD alongwith a certificate to the effect that the space calculation is as per the guidelines laid down in the ‘Manual on Infrastructure’ and the costs (both for hiring as well as land acquisition) mentioned are as per Government norms.